Android App Publishing Plan

Google Play Store Launch — Best Practices & Timeline

# 1. Overview

This plan covers the end-to-end process of releasing an Android app on the Google Play Store: pre-release technical preparation, Play Console setup, phased testing, production rollout, and post-launch monitoring. The total realistic timeline is approximately 6–7 weeks for a new developer account (subject to the mandatory closed-testing window), or 3–4 weeks for an established account exempt from that requirement.

# 2. Timeline Summary

| Phase | Timing | Key Activities |
| --- | --- | --- |
| 1. Pre-Launch Prep | Days 1–14 | Developer account & legal setup, technical readiness, QA round 1, store listing assets |
| 2. Console Setup & Compliance | Days 15–21 | Data Safety form, content rating, internal testing track, initial bug fixes |
| 3. Closed & Open Testing | Days 22–35 | 14-day / 20-tester closed test (mandatory for new accounts), optional open beta, Vitals monitoring |
| 4. Production Rollout | Days 36–46 | Submit for review (~up to 7 days), staged rollout 10% → 50% → 100% |
| 5. Post-Launch | Week 7+ | Review responses, crash monitoring, analytics review, first update planning |

# 3. Pre-Release Best Practices

## 3.1 Technical Preparation

- Signing: Use Play App Signing so Google manages your app signing key securely; generate an upload key.

- Build format: Submit an Android App Bundle (.aab), not an APK — required for new apps.

- Target SDK: Meet Google's current minimum target API level requirement (check Play Console; enforced annually).

- Testing: Test across screen sizes, OS versions, and device types using Firebase Test Lab or physical devices; check Play Console pre-launch reports.

- Code hygiene: Remove debug code, logging, and test API keys. Verify no secrets are hardcoded.

- Permissions: Request only what's necessary — over-requesting is a common rejection reason.

## 3.2 Play Console Setup

- Store listing: Title, short/full description, screenshots (per device type), feature graphic, icon.

- Data Safety form: Complete accurately with engineering input — mismatches are a common cause of suspension.

- Content rating: Complete the content rating questionnaire.

- Category & audience: Select the correct category and target audience; extra rules apply if children may use the app.

- Privacy policy: Required if any user data is collected; host at a public URL.

# 4. Step-by-Step Timeline

## Phase 1: Pre-Launch Prep (Weeks 1–2)

- Days 1–3: Register Google Play Developer account ($25 one-time fee); identity verification can take a few days. Draft/finalize privacy policy. Decide on monetization model.

- Days 3–7: Enable Play App Signing. Build a release-ready AAB with debug code and test keys stripped out. Confirm target SDK compliance.

- Days 7–10: Run internal QA across devices/OS versions. Fix crash-prone areas; verify permissions are minimal.

- Days 10–14: Prepare store listing assets — title, descriptions, icon, feature graphic, screenshots, localization if needed.

## Phase 2: Console Setup & Compliance (Week 3)

- Days 15–17: Complete Data Safety form and content rating questionnaire. Set category, audience, and Families compliance if relevant.

- Days 17–19: Upload AAB to Internal Testing track; invite internal testers (devs, QA, stakeholders).

- Days 19–21: Fix issues found during internal testing; iterate quickly (no review wait on this track).

## Phase 3: Closed & Open Testing (Weeks 4–5)

New developer accounts must complete a closed test with at least 12–20 opted-in testers for 14 continuous days before publishing to production. Organization accounts and pre-existing accounts (created before November 13, 2023) are typically exempt.

- Days 22–24: Move build to Closed Testing (alpha). Recruit testers and start the 14-day clock.

- Days 24–35: Monitor Android Vitals (crash rate, ANR rate). Collect feedback and ship incremental updates. Optionally run Open Testing (beta) in parallel.

- Day 35: Confirm testing requirement is satisfied; do a final regression pass.

## Phase 4: Production Rollout (Week 6)

- Day 36: Submit for Production release. First-time review can take up to 7 days.

- Days 36–42: Use review wait time for launch marketing prep. Avoid last-minute changes that could restart the review clock.

- Days 42–43: Staged rollout to 10–20% of users; monitor Android Vitals closely for 24–48 hours.

- Days 44–46: Increase to 50%, then 100% over 2–3 days if stable. Halt and fix if issues appear.

## Phase 5: Post-Launch (Ongoing, Week 7+)

- Week 1: Respond to reviews daily; watch crash dashboards closely.

- Weeks 2–4: Analyze retention and analytics; plan the first update based on real user feedback.

- Monthly: Ship updates to avoid the "stale app" search penalty; recheck policy compliance.

# 5. Common Policy Rejection Triggers

- No deceptive behavior or hidden functionality.

- Ads must be clearly distinguishable from app content.

- Sensitive permissions (SMS, Call Log, Accessibility Service) require strong justification and trigger manual review.

- Families policy compliance required if the app may appeal to children.

- In-app purchases must use Google Play Billing, with limited regional/legal exceptions.

# 6. Developer Account Notes

- Personal account: No registered business required — just government ID and a payment method. Subject to the 14-day/20-tester closed testing requirement (for accounts created after Nov 13, 2023).

- Organization account: Requires a D-U-N-S number (can take up to 30 days to obtain) and is used for regulated categories like financial services. Exempt from the closed-testing requirement.

- Note: Personal and organization accounts cannot be converted into each other — switching requires creating a new account.

# 7. Payment Setup Troubleshooting

If Play Console throws "The card you are trying to use is already being used for a transaction in a different currency [OR_CCR_123]" during payment setup:

- Delete the existing Google Payments profile at pay.google.com (not just the card) — a leftover profile locked to the wrong currency is the most common cause.

- Restart the Play Console signup/payment flow so a fresh payments profile is created.

- Try a different card, ideally from a different bank.

- Ensure the card's billing country matches the country selected in Play Console.

- Clear browser cookies/cache or try a different browser.

- Try incognito mode or a different device.

- If unresolved, contact Play Console support via the Help page inside the console.